Product Requirements Document

LexiReview — AI-Assisted Legal Document Review & Analysis

Version 2.4.1 (Final) — 09 July 2026

| Field | Detail |
| --- | --- |
| Version | 2.4.1 (Final) — supersedes v2.4; restores the FR-9a definition dropped in the v2.4 merge (see Change Record) |
| Status | Signed off — final build document, single source of truth |
| Provenance | v2.0 cross-validated against Gemini and ChatGPT (Round 1), against LexiReview v1.0 (Round 2), merged as v2.2, corrected as v2.3 (Round 3), audited as v2.4 (Round 4), sign-off review and regression fix as v2.4.1 (Round 5). Every adoption recorded in the Decision Log (Section 15) |
| Owner | Nikhil Katti — internship project |
| Timebox | 11 weeks, with a documented de-scoping ladder (Section 12) |

# Change Record: v2.3 → v2.4

| # | Residual finding in v2.3 | Fix applied in v2.4 |
| --- | --- | --- |
| 1 | Evaluation bench built “per playbook type” only — the reinstated generic clause extraction (FR-9a) was never tested | Bench must include at least one non-playbook document (service agreement) with planted issues across the 12 generic categories (Section 11) |
| 2 | IP addresses retained forever in the append-only audit_log — personal data under DPDP/GDPR, quietly contradicting the deletion SLA one layer down | IP fields capped at 90-day retention and nulled on account deletion; content-free event records persist (FR-8, SEC-10) |
| 3 | Fix #1 of Round 3 overloaded weeks 3–4 (gateway + anchors + LLM call + verification + UI in one sprint) | Minimum viable gateway defined: hard-identifier stripping + core entities (names, amounts, dates) is “operational”; entity coverage may expand after — the precondition never slips (AI-7) |
| 4 | Open question “does the pilot need Q&A at all?” sat in tension with “Q&A last on the de-scoping ladder” | Clarified: ladder position reflects the project’s stated vector-search requirement; the open question concerns pilot user need only (Section 17) |

# Change Record: v2.4 → v2.4.1 (sign-off review)

| # | Finding in v2.4 | Fix applied in v2.4.1 |
| --- | --- | --- |
| 1 | FR-9a referenced throughout (eval plan, milestones, never-de-scoped list, decision log) but its definition was dropped from Section 7.2 in the merge — cited everywhere, defined nowhere; FR-10 also lost its layering sentence | FR-9a definition restored in Section 7.2 with all 12 categories; FR-10’s “additional layer on top of FR-9a, never a replacement” sentence restored |
| 2 | Generic clause extraction scheduled in weeks 7–8 alongside playbooks, though it is part of the core analysis prompt | Moved to the weeks 3–4 pipeline; a weeks 7–8 slip can no longer take clause extraction with it |
| 3 | 50 MB body cap unconfirmed as intentional | Confirmed intentional: headroom for the ~100-page context cap; stated in Section 6 |

# 1. Overview and positioning

LexiReview is a web application that reviews and analyzes a single legal document at a time — contracts, leases, NDAs, and similar instruments. It produces a structured, citation-backed draft review: clauses requiring attention, potential risks, internal inconsistencies, and missing standard clauses, each traceable to the exact block of source text.

LexiReview is an assistive drafting tool, not a legal advisor. Every output is a draft requiring review by a qualified lawyer. A persistent disclaimer appears on every screen and every export. The system reduces and detects hallucination; it never claims to eliminate it, and the UI is forbidden from describing any document as “safe” (AI-12).

# 2. Problem statement

First-pass contract review is slow, expensive, and error-prone under time pressure. Generic AI chatbots are unsuitable for legal work for three reasons: they hallucinate clauses and citations, they can blend content across documents, and they provide no audit trail. LexiReview is designed around those three failure modes: every finding is verified against the source text by deterministic code, analysis is architecturally confined to exactly one document version, and every AI claim and human decision is logged.

# 3. Goals and success metrics

Goals:

- Cut first-pass review time materially against a manual baseline measured in the pilot.

- Deliver zero unverifiable findings: every displayed finding carries a machine-verified quote and block citation.

- Guarantee single-document integrity: analysis is never contaminated by another document, another version, or another user’s data.

- Handle privileged material to a standard defensible under the DPDP Act 2023 and GDPR.

Metrics policy (adopted from cross-validation): formulas are published now; numeric targets are set only after the first evaluation run. Promising figures such as “99.5% groundedness” or “92% recall” before any measurement is writing cheques the system may not cash.

| Metric | Formula / method | Target |
| --- | --- | --- |
| Quote-verification rate | verified findings ÷ all findings emitted by the model | set after run 1 |
| Precision | true-positive flags ÷ all flags (confusion matrix over the bench) | set after run 1 |
| Recall on seeded issues | detected planted issues ÷ planted issues (15–20 contract bench) | set after run 1 |
| Reviewer acceptance | findings accepted or edited ÷ findings shown (pilot) | set after pilot |
| False-positive rate | findings dismissed as irrelevant ÷ findings shown (pilot) | set after pilot |
| Cross-user / cross-doc leaks | canary audit + CI isolation tests | 0 — hard gate |
| Analysis latency | wall-clock per 30-page document | ~2 min until measured |

# 4. Non-goals (v1)

- Legal advice, or any recommendation to sign or reject a document.

- Multi-document comparison or portfolio analysis — excluded to protect single-document integrity; recorded as post-internship roadmap.

- Autonomous drafting or redlining.

- Role tiers (Admin/Reviewer/Viewer): single user role in v1; RBAC is future scope.

- Documents beyond the context cap (Section 6): uploads over the cap are rejected with a clear message, not silently truncated.

# 5. Users and key stories

- Associate / paralegal: uploads a lease and receives a severity-grouped review; every finding links to the highlighted block in the original document.

- Reviewing lawyer: works in a split-screen view — original document beside findings — and accepts, edits, overrides, or dismisses each finding; the export contains only the human-approved set.

- Any user: asks “Is there a limitation of liability clause, and is it mutual?” and receives either a verified quote or the explicit answer “Not found in this document.”

- Any user: can change their password, and can delete their account with cascading permanent deletion of all their data.

- Any user: re-uploads an edited draft and the system treats it as a new immutable version; every finding states which version it came from, and near-duplicates are surfaced as separate documents, never merged.

# 6. System architecture

Stack: React front end; Nginx ingress (TLS termination, 50 MB body cap — intentional headroom for the ~100-page context cap, rate limiting); FastAPI backend; PostgreSQL (with pgvector extension and Row-Level Security); Celery workers with Redis broker; S3/MinIO private object store for encrypted originals; external LLM API under an enterprise zero-retention agreement. Deployment via docker-compose.

## 6.1 The retrieval rule (resolved architectural question)

Core analysis never uses retrieval. Summaries, clause extraction, risk flags, and inconsistency detection are produced from the whole document in a single large-context call. Rationale: inconsistency detection needs cross-section visibility — chunked retrieval can miss one of two conflicting clauses — and analysis integrity must never be hostage to retrieval quality. Independently confirmed by all three designs.

Q&A chat is the only consumer of retrieval. pgvector retrieval over block-level chunks, with a server-side filter on doc_id + user_id enforced in the data-access layer (not the prompt). Answers must quote and are verified like any other finding.

Context cap: v1 accepts documents up to approximately 100 pages (~150K tokens of extracted text). Larger uploads are rejected with a clear message. The chunk-metadata RAG design (clause-aware chunks carrying doc_id, version_hash, clause_ref, page) is recorded as the documented adoption path if the cap is ever lifted — a decision, not an oversight.

## 6.2 Data flow

Upload → validation + malware-scan hook → encrypted original to private bucket (UUID path) → text extraction in a cryptographically random per-job temp workspace (purged after use) → [BLOCK_n] anchor injection → full text + blocks stored in PostgreSQL keyed by doc_id, user_id, version_hash → async analysis job (Celery, pass-by-ID only; raw text never transits the queue) → PII pseudonymisation gateway (mandatory — see AI-7) → LLM call (temperature 0, native constrained decoding) → deterministic verification layer → findings stored as JSONB with model_version → split-screen review UI (original served via time-limited presigned URLs, ~15 min) → human-approved export.

# 7. Functional requirements

## 7.1 Ingestion, versioning, and document integrity

- FR-1  Accept PDF and DOCX up to the context cap; validate format (magic bytes) and size at the Nginx edge and again in the API; reject corrupted files with a clear error.

- FR-2  Malware-scan hook on upload.  [Should]

- FR-3  Store encrypted originals in a private bucket under UUID paths; serve to the viewer only via time-limited presigned URLs.

- FR-4  SHA-256 checksum on every upload; an edited re-upload creates a new immutable version — it never silently replaces the analyzed text.

- FR-5  Every finding, answer, and export is stamped with document name, version hash, and model_version.

- FR-6  Duplicate handling — exact duplicates via SHA-256; near-duplicates via normalized-text similarity (rapidfuzz token-set ratio or SimHash; proposed threshold 0.90, finalised week 3 alongside the fuzzy-quote threshold). Detected duplicates are surfaced as distinct documents with a “possible near-duplicate of X” notice; never merged or deduplicated silently.

- FR-7  Extraction preserves structure; [BLOCK_n] anchors are injected before analysis and block ids are validated programmatically.

- FR-8  Job tracking via an analysis_jobs table (states, error reasons, retries) plus an append-only, content-free audit_log: event metadata only (event_type, user_id, doc_id, timestamp, ip) — never document text, quotes, findings, or filenames containing party names. IP fields are personal data: retained a maximum of 90 days and nulled on account deletion, while event records persist (v2.4).

## 7.2 Analysis and review

- FR-9  Structured findings: category, severity (High/Medium/Low/Info), block ids, verbatim evidence quote, confidence tier.

- FR-9a  Generic clause extraction for ALL document types: termination, liability, indemnity, payment, confidentiality, auto-renewal, governing law/jurisdiction, penalties, intellectual property, arbitration, non-compete, force majeure — each with block reference, regardless of whether a playbook exists for the type. Part of the core analysis prompt (weeks 3–4), not the playbook layer.

- FR-10  Clause playbooks for two document types in v1 (NDA, lease): expected standard clauses are checked and missing ones are flagged as “absent.” Playbooks are an additional layer on top of FR-9a, never a replacement; the playbook doubles as the evaluation checklist.

- FR-11  Inconsistency findings must cite two block ids (e.g., conflicting party names or amounts across sections).

- FR-12  Q&A chat over the active document only; conversation context is scoped to one document and cleared on switch.

- FR-13  Split-screen review: original document beside findings; reviewer can accept, edit, override, or dismiss each finding; reviewer identity and timestamp are recorded per decision.

- FR-14  Export (PDF/DOCX) contains the human-approved findings with citations, the persistent disclaimer, and the scope statement: “Analysis limited to this single document and version; amendments and side letters not reviewed.”

## 7.3 Accounts and quotas

- FR-15  Account management: change password; delete account with cascading hard-delete of all owned data (documents → files → extracted text → embeddings → findings), honouring the 24-hour SLA (SEC-10).

- FR-16  Per-user monthly analysis quota (configurable) with clear in-UI feedback; per-analysis token and cost logging for operational visibility.

# 8. AI safety requirements (anti-hallucination)

- AI-1  Grounding-only prompting: the fenced document is the sole permitted source; document text is delimited and treated as untrusted data (instructions inside it are ignored).

- AI-2  Abstention is mandatory: if the document does not contain the answer, the model must say “Not found in this document” — removing the pressure to invent.

- AI-3  Temperature 0 with native constrained decoding (API-enforced strict JSON schema), not prompt-requested JSON.

- AI-4  Every finding must carry a verbatim evidence quote and block id(s); findings without evidence are rejected before display.

- AI-5  Deterministic quote verification (non-LLM): exact substring match first, high-threshold fuzzy fallback (rapidfuzz) to tolerate PDF extraction artifacts; unverified findings are dropped or flagged, never shown as verified.

- AI-6  Entailment second pass — risk-tiered: an isolated adversarial LLM call asks “does the cited block actually support this claim?” for all High and Medium severity findings and all inconsistency findings (approx. 2× LLM cost for that subset, accepted in the NFRs). Low/Info findings rely on quote verification alone.

- AI-7  Selective PII pseudonymisation gateway (Presidio) before any text leaves for the LLM: entities are replaced with consistent tokens (PERSON_1, AMOUNT_3) so cross-reference checks keep working; hard identifiers (Aadhaar, PAN, phone, bank) are always stripped; the reversible mapping lives only inside the worker. Sequencing precondition: the gateway MUST be operational before the first LLM call against any non-synthetic document; all earlier development uses synthetic documents only; the LLM client refuses payloads not flagged pseudonymised by the gateway. “Operational” means the minimum viable gateway — hard-identifier stripping plus core entities (names, amounts, dates); entity coverage may expand afterwards, but the precondition never slips (v2.4).

- AI-8  Model version pinned; any model or prompt change must pass the evaluation regression gate before release.

- AI-9  Evaluation bench includes documents with embedded adversarial instructions (prompt-injection tests), not only cross-user access tests.

- AI-10  Honest-claims rule: product copy and reports say hallucination is reduced and detected, never eliminated.

- AI-11  Stateless LLM usage: no persistent threads, no shared history, no global variables; every call is self-contained.

- AI-12  False-negative framing: the UI never states or implies a document is “safe” or issue-free; absence of flags is presented as “no issues detected by automated review.”

# 9. Isolation and security requirements

- SEC-1  Ownership filtering in one data-access layer: every query scoped to the session user; foreign ids return 404.

- SEC-2  PostgreSQL Row-Level Security as defence-in-depth beneath the query layer (SET LOCAL per transaction; pooling in session-compatible mode — validated in week 1, see Decision Log).

- SEC-3  Stateless pass-by-ID workers: only doc_id/user_id transit the queue; per-job cryptographically random temp workspaces, purged after use.

- SEC-4  Canary documents seeded per user; a scheduled job and CI tests attempt cross-user and cross-document retrieval — any hit blocks the pipeline and alerts.

- SEC-5  Quote verification doubles as a contamination detector: a quote that fails to match the active version is treated as a potential cross-document leak, not only a hallucination.

- SEC-6  JWT in HttpOnly / Secure / SameSite=Strict cookies (never localStorage).

- SEC-7  Encryption: TLS 1.3 in transit; SSE-KMS on the bucket; Transparent Data Encryption on the database.

- SEC-8  Zero-leak logging: document text, quotes, and findings never appear in application logs.

- SEC-9  LLM vendor under an enterprise no-training / zero-retention agreement.

- SEC-10  DPDP Act 2023: itemized bilingual consent at registration; user-initiated deletion honoured with a 24-hour hard-delete SLA covering originals, extracted text, embeddings, findings, and chunk data. Consistency rule: the audit_log is content-free (FR-8) and holds no document content; audit events persist for security accountability with opaque doc_id references that resolve to nothing after deletion, and IP fields are purged per FR-8’s 90-day cap.

# 10. Non-functional requirements

- Latency staging: upload acknowledged < 2 s; job visible in UI < 5 s; analysis ~2 min per 30 pages until measured; Q&A answers interactive.

- Scalability (provisional): 50 concurrent users and 10 parallel analyses — validated and re-set by the week-10 load test.

- Reliability: LLM call timeout 180 s; exponential backoff; dead-letter queue for persistent failures; idempotent job handling; user-visible retry; health checks.

- Auditability: every model call, verification decision, and reviewer action reconstructable from analysis_jobs + audit_log.

- CI: dependency and security scanning (Bandit, Safety), isolation tests, injection tests, and the evaluation regression gate on every merge; OWASP Top 10 checklist review in the week-10 hardening gate.

- Cost note: whole-document analysis pays full document tokens per run, and Q&A pays retrieval-sized prompts; per-user quotas (FR-16) bound spend; prompt caching is the first optimisation if cost becomes material.

# 11. Evaluation plan

A 15–20 contract bench with planted issues (missing clauses, inconsistencies, risky terms) per playbook type, plus at least one non-playbook document (a service agreement) with issues planted across the 12 generic categories, so FR-9a is measured and not merely asserted (v2.4). Each run reports quote-verification rate, precision, recall (with a confusion matrix), latency, and cost. Separate suites: isolation (canary + cross-user attempts), injection (adversarial documents), and load. The first full run sets the numeric targets in Section 3; thereafter the regression gate blocks any release that degrades them. OCR (Tesseract/Textract) remains a stretch goal decided by week 6; if adopted, pages below an OCR confidence threshold are flagged “low-fidelity source — verify manually” so quote verification is not silently matching wrong text against wrong text.

# 12. Milestones (11 weeks) and fallback

| Weeks | Deliverable |
| --- | --- |
| 1–2 | Skeleton: auth (cookie JWT) incl. change-password / delete-account cascade, upload → bucket, extraction, versioning (FR-4), schema incl. analysis_jobs/audit_log; RLS spike validated with the connection pooler |
| 3–4 | Analysis pipeline: block anchors, minimum viable PII gateway BEFORE first LLM integration (AI-7), constrained-decoding call incl. generic clause extraction (FR-9a) in the core analysis prompt, quote verification (exact→fuzzy), findings UI (read-only); synthetic documents only until the gateway is live |
| 5–6 | Split-screen review with accept/edit/override/dismiss + reviewer audit columns; presigned viewer; export with disclaimer + scope statement; OCR go/no-go decision |
| 7–8 | Q&A chat (pgvector, doc_id+user_id filtered); gateway entity-coverage expansion; entailment second pass (risk-tiered); playbooks for NDA + lease on top of FR-9a; per-user quotas |
| 9 | Evaluation bench built and first full run; targets set; canary audit job scheduled |
| 10 | Hardening: injection suite, zero-leak logging audit, OWASP Top 10 review, DLQ/backoff verification, load test (sets scalability numbers) |
| 11 | Pilot, report, and demo; buffer |

De-scoping ladder, in order: drop export formatting polish → reduce playbooks to NDA only → reduce entailment to inconsistency findings only (quote verification always remains) → drop Q&A chat last. Rationale: Q&A is the project’s stated vector-search requirement; polish and playbook breadth are trims, not amputations. Never de-scoped: verification layer, versioning, isolation tests, disclaimer, review workflow, PII gateway, generic clause extraction (FR-9a).

# 13. Post-internship roadmap

Retained from the LexiReview commercial vision as future phases: multi-document comparison as a separate, clearly labeled mode; RBAC tiers; jurisdiction-specific playbooks; OCR at scale for scanned archives; SOC 2 programme; lifting the context cap via the documented chunk-metadata RAG path; WebSockets replacing polling if interactivity demands it.

# 14. Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Hallucinated clauses or citations | Legal liability, sanctions, lost trust | AI-1..AI-6: grounding, abstention, constrained decoding, quote verification, tiered entailment; honest-claims rule |
| Cross-document / cross-user contamination | Wrong analysis attributed to wrong contract or user | Whole-doc analysis; doc_id+user_id filters; RLS; stateless workers; canary audits; version hashes on findings |
| Silent version replacement or merged duplicates | Findings about text the user no longer sees | Immutable versions (FR-4); near-duplicates surfaced with a specified method (FR-6); version hash on every finding |
| Un-pseudonymised data reaching the LLM during development | Privacy breach before launch | AI-7 sequencing precondition; synthetic-documents-only rule; pseudonymised-flag enforcement in the LLM client; minimum-viable-gateway definition keeps the schedule honest |
| Unauthorized practice of law | Regulatory action | Assistive positioning; persistent disclaimer; mandatory human review; no advice-style output |
| Confidentiality / DPDP breach | Client harm, penalties | Encryption (SEC-7); pseudonymisation (AI-7); zero-retention vendor terms; zero-leak logging; 24 h deletion SLA; content-free audit log with 90-day IP cap |
| Prompt injection via document text | Manipulated output | Fenced untrusted text; injection eval suite; verification layer catches unsupported claims |
| False reassurance (false negatives) | Missed issues treated as cleared | AI-12 framing; playbooks flag absence; recall measured on planted issues |
| Automation bias | Reviewers rubber-stamp AI output | Per-finding accept/edit/dismiss with recorded identity; confidence tiers; acceptance-rate KPI watched in pilot |
| Extraction / OCR errors | Verified quotes of wrong text | Extraction QA; OCR gated behind confidence flagging; low-fidelity pages marked |
| Model or vendor drift | Silent quality regression | Pinned versions; regression gate on every change |
| Bias / jurisdiction mismatch | Misleading flags (US-centric training vs Indian law) | Playbook-scoped checks; no free-form legal opinions; noted in report limitations |
| Cost overrun | Budget exhausted mid-project | Per-user quotas (FR-16); cost logging; caching; whole-doc token cost tracked from run 1 |
| Scope creep in 11 weeks | Nothing finished | Non-goals (Section 4); de-scoping ladder (Section 12) |

# 15. Decision log

Every materially contested point across the three designs, with its resolution:

| Decision | Resolution and rationale |
| --- | --- |
| Vector DB for core analysis? | No. Whole document in context; retrieval confined to Q&A. Chunked retrieval can miss one of two conflicting clauses; analysis integrity must not depend on retrieval quality. Crossover to RAG documented at 100+ pages. |
| Quote matching | Hybrid: exact substring first, high-threshold fuzzy fallback. Exact-only is brittle to PDF whitespace/hyphen artifacts; fuzzy-only is looser than necessary. |
| Entailment scope | Risk-tiered (High/Medium + inconsistencies), not all findings — captures the value at roughly half the added LLM cost; revisit after cost data from run 1. |
| PII handling | Pseudonymise, don’t redact: naive redaction deletes the names and amounts inconsistency detection must compare. Hard identifiers always stripped; map stays in the worker. v2.3: gateway sequenced before first LLM integration. v2.4: minimum viable gateway defined so the precondition survives schedule pressure. |
| Isolation enforcement | Query layer + PostgreSQL RLS defence-in-depth + canary detection. Prevention (RLS) and detection (canaries, quote-mismatch alarms) are both required. RLS/pooler interaction validated in week 1. |
| Metrics | Formulas now, numbers after measurement. Pre-measurement promises (99.5% groundedness, 92% recall, 60 s) rejected from all sources. |
| Hallucination claims | “Reduce and detect, never eliminate.” “Entirely block hallucinations” language rejected — schema-valid output can still be factually wrong. |
| Versioning | Adopted from LexiReview into the build now (not deferred): silent re-upload replacement violates single-document integrity today. |
| Playbooks / missing clauses | Adopted, scoped to NDA + lease; the playbook and the evaluation checklist are the same artifact. v2.3: playbooks sit on top of generic 12-category extraction (FR-9a) applying to every document type. |
| Testing generic extraction | v2.4: the bench gains a non-playbook service agreement with planted generic-category issues — FR-9a is measured, not merely asserted. |
| Audit log vs deletion SLA | v2.3: audit_log is append-only AND content-free; hard-delete covers all document data; opaque references persist. v2.4: IP fields capped at 90 days and nulled on account deletion. |
| Near-duplicate detection | v2.3: SHA-256 for exact; normalized-text similarity (rapidfuzz/SimHash, ~0.90, finalised week 3) for near; surfaced, never merged. |
| De-scoping order | v2.3: reordered to protect Q&A (the stated vector-search requirement): polish → playbook breadth → entailment tiering → Q&A last. |
| RBAC tiers | Deferred — scope-heavy for one intern; single role in v1. |
| OCR | Stretch goal, go/no-go at week 6; confidence flagging is a precondition of adoption. |
| WebSockets vs polling | Polling for v1; WebSockets noted as an option. |
| Injection classifier on upload | Optional hardening; fencing + verification already catch the consequences. |
| Two PRDs | Retired. v2.4.1 is the single source of truth; the commercial vision survives as the roadmap chapter; “LexiReview” retained as the product name. |
| FR-9a definition regression | v2.4.1: the definition text was dropped from Section 7.2 in the v2.4 merge (referenced everywhere, defined nowhere) — the same clause lost the same way as in v2.2. Restored, layering sentence in FR-10 restored, and extraction moved to the weeks 3–4 core prompt so a weeks 7–8 slip cannot take it down. Process lesson recorded: every cross-referenced requirement ID must resolve to a definition before sign-off. |

# 16. Glossary

| Term | Meaning |
| --- | --- |
| Grounding | Restricting the model to the supplied source text only |
| Abstention | Answering “not found” instead of guessing |
| [BLOCK_n] anchors | Injected paragraph indices making citations mechanically checkable |
| Constrained decoding | API-level enforcement of the output JSON schema |
| Exact→fuzzy verification | Quote checked as exact substring, then by high-threshold fuzzy match |
| Entailment pass | Second check: does the cited block actually support the claim? |
| RLS | PostgreSQL Row-Level Security — the database refuses rows not owned by the session user |
| pgvector | PostgreSQL extension storing embeddings for the document Q&A feature |
| Pseudonymisation | Replacing personal identifiers with consistent tokens (PERSON_1) rather than deleting them |
| Canary document | Seeded fake document whose appearance anywhere else proves an isolation breach |
| Version hash | SHA-256 fingerprint identifying the exact document version a finding came from |
| DLQ | Dead-letter queue holding jobs that failed all retries |
| Presigned URL | Time-limited link to a private object-store file |
| HITL | Human-in-the-loop — a person reviews and owns final decisions |
| DPDP Act 2023 | India’s Digital Personal Data Protection Act, 2023 |

# 17. Assumptions and open questions

- Assumes English-language contracts under Indian law context for the pilot bench; bilingual consent text required by DPDP is UI copy, not analysis scope.

- Open: exact fuzzy-match threshold (proposed ≥95 token-set ratio) — finalise against extraction artifacts in week 3.

- Open: LLM provider selection under a zero-retention agreement and context-window pricing — decide by week 2.

- Open: does the pilot need free-form Q&A as a user feature, or is report mode sufficient? This question concerns pilot user need only — Q&A remains last on the de-scoping ladder because it is the project’s stated vector-search requirement (v2.4).

AI-generated analyses produced by this system are drafts, not legal advice, and require review by a qualified lawyer. This document is the signed-off final build document. It consolidates and supersedes PRD v2.4, v2.3, v2.2, v2.1, and the LexiReview v1.0 draft.